## Slide 1: Research Pipeline in Carla

## Slide 2: Requirements
Driver Modeling
  Specific test scenarios with other vehicles and pedestrians
  Metrics to evaluate performance
  Access to sensors
Pedestrian Modeling
  An ego model
  Specific test scenarios with other vehicles and pedestrians
  Metrics to evaluate ego’s performance.

## Slide 3: Pedestrian Modeling
Pretrained
Ego
Train against new pedestrian model
Test against old pedestrian model
Comparison

## Slide 4: Driver Modeling
Basline Ego
Evaluation against a set of scenarios
New
Ego
Comparison

## Slide 5: Roundabout Driver Evaluation
Ego
Evaluation against a RoundD
Comparison
Train on RoundD
Train on our Scenario Generator

## Slide 6: Driver Modeling
Two different approaches:
A new architecture
A new/novel training approach for an existing architecture for existing scenarios.
A set of new scenarios (or a method to generate such scenarios). – we need to evaluate the importance of testing against these scenarios.

## Slide 7: Tasks
A search for pedestrian spawn points wrt the direction and position of the ego vehicle. - Mahi
Integration – Muktadir
Roundabout Map Creation – Zarif
Pedestrian-based scenario Generation – Ryan & Muktadir
Non-ego vehicle based scenario Generation – Jawad
Pedestrian behaviors – Muktadir
Human driver - Jawad

## Slide 8: Roundabout Driver Modeling
Maps – Zarif
Spawn Pedestrians – Mahi
Integration – Muktadir & Jawad
Add Pedestrian Behavior – Muktadir
Add NPC/human drivers – Jawad
Setup baseline ego – Mahi + Zarif
First set of scenarios - Ryan

## Slide 9: First set of scenarios

## Slide 10: 2 week plan (28th July – 11th August)
Integration goals:
  Integrate the pedestrian nav point generator so that we can generate pedestrians any time in any scenario.
  Integrate Carla srunner and leaderboard. (partially done, but need new repository)
First set of scenarios
  Functional description only – Ryan
3 roundabouts from junction art – Zarif
Fix spawn-point generator and make a python package – Mahi
Collecting data through Roach. – Zarif and Mahi
  Setup Roach with roundabouts

## Slide 11: Next
Converting RoundD to Carla Scenarios